Table of Contents

# SwiftLoan — SDLC & Change-Management Tracker

Document ownership & accountable roles — Product Owner: Sridhar Muppidi · Product Head: Sachin Tulla · Technical & Security Head: Sachin Tulla.

| Document ID | SL-CMP-07 |
| --- | --- |
| Version | 1.0 |
| Owner | Engineering Lead / Release Manager |
| Classification | Confidential |
| Status | Live (maintained per change) |
| Related | Companion live log: 07-SDLC-Change-Management-Tracker.xlsx |

Purpose (for auditors). This document evidences that SwiftLoan follows a controlled, repeatable Secure Software Development Life Cycle (SDLC) in which every change is created, reviewed, decomposed into tasks, assigned, implemented, tested, approved, and pushed/merged through version control with traceable records. It is the human-readable companion to the live change log (.xlsx), which is populated from the project’s real Git history and pull requests.

## 1. Applicable controls

This SDLC and its records provide evidence for:

| Framework | Control | How this document satisfies it |
| --- | --- | --- |
| ISO/IEC 27001:2022 | A.8.25 Secure development life cycle | Defined lifecycle stages & gates below |
| ISO/IEC 27001:2022 | A.8.26 Application security requirements | Requirements captured in PRD, referenced per change |
| ISO/IEC 27001:2022 | A.8.28 Secure coding | Peer review gate; lint/typecheck in CI |
| ISO/IEC 27001:2022 | A.8.29 Security testing in development | Test stage; Jest suite + security test cases (Doc 04) |
| ISO/IEC 27001:2022 | A.8.31 Separation of dev/test/prod | Feature branches → PR → main; deploy workflows |
| ISO/IEC 27001:2022 | A.8.32 Change management | This tracker; PR review + approval before merge |
| ISO/IEC 27001:2022 | A.8.4 Access to source code | Private GitHub repo; branch protection |
| SOC 2 (TSC) | CC8.1 Change management | Documented, authorized, tested changes with evidence |
| SOC 2 (TSC) | CC3.x / CC5.x Risk & control activities | Review + approval gates; segregation of duties |

## 2. SDLC stages & exit gates

Every change (feature, fix, security remediation, or documentation) flows through the following stages. Each stage has an exit gate — the change cannot advance until the gate’s evidence exists.

| # | Stage | What happens | Exit-gate evidence |
| --- | --- | --- | --- |
| 1 | Created | Work item raised (issue / requirement / finding) | Item logged with ID, date, requirement/control ref |
| 2 | Reviewed | Item triaged, scoped, risk-assessed, prioritized | Priority + acceptance criteria recorded |
| 3 | Tasks defined | Broken into implementable tasks | Task breakdown / sub-tasks recorded |
| 4 | Assigned | Owner (and reviewer/approver) assigned | Assignee recorded |
| 5 | Fixed / Implemented | Code written on a feature branch | Commit(s) on branch |
| 6 | Tested | Unit/integration/security tests run; QA | Test result / CI status; Jest/smoke evidence |
| 7 | Approved | Peer review + approval (segregation of duties) | PR review approval by a different person |
| 8 | Pushed / Merged | Merged to main; deployed via workflow | Merge commit / PR number; deploy run |

Segregation of duties (SoD): the person who approves/merges a change must be different from the person who implemented it. In this project, implementation is done by the feature author and approval/merge is performed by the release manager via the GitHub Pull Request review, satisfying SoD (SOC 2 CC5.x, ISO A.5.3).

Definition of Done: a change is Done only when it has passed all eight gates — tested, peer-approved, merged to main, and (for security-relevant changes) reflected in the compliance documents (Docs 01–06) and the live control status (COMPLIANCE-STATUS.md, auto-checked by the compliance-sync CI on main).

## 3. Toolchain & records (where the evidence lives)

| Activity | Tool | Auditable record |
| --- | --- | --- |
| Version control | Git / GitHub (private) | Commit history, signed authorship, dates |
| Change review & approval | GitHub Pull Requests | PR number, reviewers, approval, merge commit |
| Branching model | feature branches → PR → main | Branch names, PR base/head |
| CI / build / lint / typecheck | GitHub Actions | Workflow runs, pass/fail status |
| Test | Jest (110 tests), API smoke, security test cases (Doc 04) | Test run logs, coverage |
| Deployment | GitHub Actions (deploy-prod.yml, dev deploy) | Deployment run history |
| Compliance drift control | compliance-sync workflow (main only) | COMPLIANCE-STATUS.md, CSV, PR gate |

## 4. How to read the live log (.xlsx)

The companion workbook contains:

- Change Log — one row per work item / pull request, with the date and actor for each of the eight lifecycle stages, the PR/commit reference, the test evidence, and the current status. Rows are drawn from real project history (PRs #2–#11 and their commits).

- Security Remediation Backlog — the C1–C14 findings / P0–P3 actions as tracked items, shown at their current SDLC stage (most are Created → Tasks defined → Assigned, awaiting implementation), so an auditor can see the pipeline for outstanding security work.

- Approvals & Sign-off Register — formal approvals (change, release, security, compliance) with approver, role, date, and decision.

- Stage Legend & Control Mapping — the stage definitions and the ISO/SOC 2 controls each stage evidences.

## 5. Illustrative traceability (real examples from this project)

| Work item | Created → Merged | Evidence |
| --- | --- | --- |
| Ello voice-command layer | Jul 2026 | commit 86013f2; merged via PR #6 |
| Admin dashboard + tracking backend + website | Jul 2026 | commit 6845fc6; PR #4 (MERGED) |
| Real Twilio OTP + screen drop-off tracking | Jul 2026 | commits c8ed123,c784b3a,81c45ee; PR #5 |
| WebRTC transport for voice | Jul 2026 | PR #9 (MERGED) |
| Name copilot “Ruby” + prompt refinement | Jul 31 2026 | commits 8aa2ab5,e2955c1 |
| Production deployment workflow | Aug 3 2026 | commit df5d2ea |
| Compliance documentation suite + automated sync | Aug 4 2026 | commit 6c1348c; PR #11 (open) |
| Render diagrams to real images; embed architecture | Aug 4 2026 | commits e0b5e25,2a082f8 (PR #11) |

Every ID in the live log resolves to a commit hash and/or PR number in the GitHub repository, giving auditors an independently verifiable chain from requirement → implementation → test → approval → production.