Table of Contents

# SwiftLoan — ISO/IEC 27001 & SOC 2 Certification Readiness & Gap Assessment

Document ownership & accountable roles — Product Owner: Sridhar Muppidi · Product Head: Sachin Tulla · Technical & Security Head: Sachin Tulla.

Internal readiness assessment against ISO/IEC 27001:2022 (Clauses 4–10 + Annex A) and the AICPA SOC 2 Trust Services Criteria

## 1. Document Control

| Field | Value |
| --- | --- |
| Document title | SwiftLoan ISO/IEC 27001 & SOC 2 Certification Readiness & Gap Assessment |
| Document ID | SWL-RDY-10 |
| Version | 1.0 |
| Date | 2026-08-04 |
| Owner | Chief Information Security Officer (CISO) / Compliance Lead |
| Co-owner | Data Protection Officer (DPO) / Grievance Officer |
| Approver | Chief Executive Officer (top management, ISO 27001 Clause 5.1) |
| Status | Draft for internal audit / Stage 1 readiness review |
| Classification | Restricted (contains security posture, open vulnerabilities, and control gaps) |
| Distribution | ISMS Steering Committee, external certification body (under NDA), SOC 2 service auditor (under NDA), statutory auditors |
| Source of truth | docs/compliance/_AUDIT_BRIEF.md (verified fact base; concerns C1–C14; gaps G1–G12) |
| Related documents | Docs 01–09 (see §6 evidence checklist) |
| Next review | 2026-11-04 (quarterly during remediation) or on material change |

### 1.1 Revision history

| Version | Date | Author | Change |
| --- | --- | --- | --- |
| 0.1 | 2026-08-02 | CISO | Skeleton; Clause 4–10 checklist scaffolding |
| 0.9 | 2026-08-03 | CISO + DPO | Annex A / TSC mapping, repo-hygiene gap table |
| 1.0 | 2026-08-04 | CISO | Remediation roadmap, pre-audit checklist, evidence inventory — issued for review |

### 1.2 Purpose and scope of this document

This document is an honest, internal self-assessment of SwiftLoan’s readiness to pursue ISO/IEC 27001:2022 certification and a SOC 2 (Trust Services Criteria) examination. It consolidates the management-system gaps (G1–G4), the repository/CI hygiene gaps (G5–G12), and the product/security concerns (C1–C14) recorded in the Audit Brief, and maps each to the relevant clause or criterion.

It is deliberately not celebratory. A large body of documentation and CI automation has been put in place in this pass, which materially improves the design of the control environment. But certification is gated by two things this document is explicit about: (a) the product/security remediation backlog C1–C14 is still open, and (b) neither framework can be certified until an operating-effectiveness evidence period has elapsed and been examined by an accredited/licensed external party. This is a readiness document, not a certificate (see §10).

## 2. Executive Summary

Headline: SwiftLoan now has strong documentation and security automation in place, but product/security remediation (C1–C14) and the operating-effectiveness evidence period are the gating items before either ISO/IEC 27001:2022 certification or a SOC 2 Type II report can be achieved.

### 2.1 Overall readiness posture

| Framework | Design readiness | Operating readiness | Certifiable today? |
| --- | --- | --- | --- |
| ISO/IEC 27001:2022 | Partial → Good (ISMS documented; SoA drafted; policies drafted in Doc 08) | Weak (controls not yet operating; several Annex A controls Open due to C1–C14) | No — not ready for Stage 2; Stage 1 (documentation review) feasible after Doc 08/09 finalized |
| SOC 2 (Security + Availability + Confidentiality + Privacy) | Partial (system description drafting in Doc 08; TSC mapped) | Weak (no evidence period; multiple CC6/C1/P criteria Open) | No — Type I possible only after C1–C14 P0/P1 fixes land; Type II requires 3–12 months of evidence |

### 2.2 What is genuinely strong now

- Management-system documentation exists as a coherent set (Docs 01–10), with a verified fact base (_AUDIT_BRIEF.md) and a live control-status feed (COMPLIANCE-STATUS.md, auto-generated by scripts/compliance/compliance_sync.py).

- Security automation in CI is implemented this pass: SAST (CodeQL), secret scanning (gitleaks), dependency/SCA scanning (Dependabot + npm audit), code ownership (CODEOWNERS), PR governance template, vulnerability-disclosure policy (SECURITY.md), and an IP LICENSE. These directly close gaps G5–G11 and provide durable evidence for ISO A.8.8/A.8.25–28 and SOC 2 CC7.1/CC8.1.

- A Statement of Applicability (Doc 05) covering the 93 Annex A:2022 controls exists, so the scope of applicable controls is defined rather than open-ended.

### 2.3 What is gating certification (be explicit)

- Open product/security concerns C1–C14. Several are P0 (committed live API key C5, demo-OTP bypass C3, default admin credential C4, fail-open secrets C6) and directly fail ISO A.8.5/A.8.24 and SOC 2 CC6.1. No auditor will certify with these open. Status per COMPLIANCE-STATUS.md: 0 of 9 machine-tracked controls Implemented.

- Operating-effectiveness evidence period. ISO Stage 2 and SOC 2 Type II both require that controls be shown to have operated over time — typically 3–12 months of retained evidence (tickets, logs, review records, access reviews). SwiftLoan has essentially zero elapsed evidence period for the newly documented controls.

- Governance documents in flight. Doc 08 (ISMS manual/policies) and Doc 09 (by-design principles) are Drafted, not Approved. ISO Clauses 5–7 require top-management-approved, version-controlled documented information.

- A repo-settings action remains (G12): branch protection on main and GitHub secret-scanning / push-protection enablement — the workflow files exist, but the enforcement toggles are a repository-administration task the team must complete (see §7).

### 2.4 Bottom line

SwiftLoan is credibly on a certification path but is not yet certifiable. Realistic earliest timelines (see §8): ISO 27001 Stage 1 in ~2–3 months (after Docs 08/09 approved and P0/P1 fixes land); ISO Stage 2 and a SOC 2 Type I at ~4–6 months; a SOC 2 Type II report no earlier than ~7–15 months, dictated by the chosen evidence window.

## 3. ISO/IEC 27001:2022 Clauses 4–10 Readiness Checklist

Status legend: Implemented = documented and operating with evidence · Partial = documented or partially operating, gaps remain · Planned = identified, not yet in place.

| Clause | Requirement (mandatory documented information / activity) | Status | Evidence / artifact | Gap / action |
| --- | --- | --- | --- | --- |
| 4.1 | Understanding the organization and its context (internal/external issues) | Partial | Doc 08 ISMS Manual (Drafted); Doc 03 §scope | Finalize context register; approve Doc 08 |
| 4.2 | Interested parties & their requirements (RBI, lenders, data principals, host, Ello) | Partial | Doc 03 regulatory mapping; Doc 08 (Drafted) | Formalize interested-parties register with obligations |
| 4.3 | ISMS scope (documented information) | Partial | Doc 08 scope statement (Drafted); Doc 03 §1 | Approve boundary (app + backend + admin + website; Ello as sub-service org) |
| 4.4 | ISMS and its processes established | Partial | Docs 03/07/08; compliance_sync.py | Approve process model; demonstrate operation |
| 5.1 | Leadership & commitment (top management) | Planned | CEO named as approver (Doc 03/08) | Obtain signed management commitment; convene ISMS Steering Committee |
| 5.2 | Information Security Policy (documented) | Partial | Doc 08 policy set (Drafted, G2) | Approve & publish top-level ISMS policy + 20+ topic policies |
| 5.3 | Organizational roles, responsibilities, authorities | Partial | CISO/DPO/Grievance Officer named; CODEOWNERS | Publish RACI; appoint DPO & Grievance Officer formally (DPDP/RBI) |
| 6.1.1 | Actions to address risks & opportunities | Partial | Doc 03 risk register (C1–C14); Doc 09 (Drafted) | Approve risk-management framework |
| 6.1.2 | Information security risk assessment (methodology) | Partial | Doc 03 risk methodology; _AUDIT_BRIEF.md §5 | Formalize repeatable methodology (assets, threats, likelihood/impact scales) |
| 6.1.3 | Risk treatment & Statement of Applicability (SoA) | Partial | Doc 05 SoA — 93 controls; Doc 03 | Approve SoA; produce formal Risk Treatment Plan with owners/dates (C1–C14) |
| 6.2 | Information security objectives & planning (measurable) | Planned | KPIs referenced in Doc 08 (Drafted) | Set measurable objectives + KPIs (e.g., % P0 closed, MTTR, patch SLA) |
| 6.3 | Planning of changes | Implemented | Doc 07 SDLC/Change tracker; .github/pull_request_template.md; deploy-prod.yml | Maintain change records as evidence |
| 7.1 | Resources | Planned | — | Document ISMS resourcing/budget approval |
| 7.2 | Competence | Planned | — | Define role competencies; retain training records |
| 7.3 | Awareness | Planned | SECURITY.md; PR template checklist | Roll out security-awareness training; retain attestations |
| 7.4 | Communication (internal/external) | Partial | SECURITY.md (disclosure channel); Doc 08 | Document communication plan (incl. CERT-In 6-hr, grievance) |
| 7.5 | Documented information (control of documents & records) | Partial | Git version control; Doc IDs; revision histories; compliance_sync.py | Approve document-control procedure; define retention/versioning of records |
| 8.1 | Operational planning & control | Partial | Doc 07; CI workflows | Demonstrate operating controls over time |
| 8.2 | Risk assessment performed at planned intervals | Planned | — | Schedule periodic reassessment; retain records |
| 8.3 | Risk treatment plan implemented | Partial | COMPLIANCE-STATUS.md (0/9 Implemented) | Execute C1–C14 remediation (the core gap) |
| 9.1 | Monitoring, measurement, analysis, evaluation | Partial | CI status checks; COMPLIANCE-STATUS.md; Dependabot | Define metrics, dashboards, and evaluation cadence |
| 9.2 | Internal audit (programme + results) | Planned | — | Establish internal audit programme; run first internal audit before Stage 2 |
| 9.3 | Management review (inputs/outputs, minutes) | Planned | — | Hold first management review; retain minutes/actions |
| 10.1 | Nonconformity & corrective action (CAPA) | Planned | Risk register seeds CAPA (C1–C14) | Stand up CAPA log/procedure; link to C-items and audit findings |
| 10.2 | Continual improvement | Partial | Auto-sync tooling; quarterly review cadence | Demonstrate improvement cycle over time |

Summary — Clauses 4–10: Implemented 1, Partial 13, Planned 8 (of 22 tracked items). The predominance of Partial reflects real, honest status: the ISMS is documented but not yet approved or operating with evidence.

## 4. Annex A (ISO/IEC 27001:2022) Readiness

Annex A applicability and control-by-control status are maintained in Doc 05 — Statement of Applicability (05-Statement-of-Applicability.xlsx), covering the 93 controls across the four 2022 themes (A.5 Organizational · A.6 People · A.7 Physical · A.8 Technological). This section summarizes readiness and highlights the Partial/Open controls that are bound to the C1–C14 backlog.

### 4.1 Theme-level readiness summary

| Theme | Controls | Readiness summary |
| --- | --- | --- |
| A.5 Organizational (A.5.1–A.5.37) | 37 | Policies drafted (Doc 08); supplier/third-party (A.5.19–A.5.23) weak — no DPA with Ello or lenders (C12); incident mgmt (A.5.24–A.5.28) documented, not exercised; IP/licensing A.5.32 Implemented (LICENSE) |
| A.6 People (A.6.1–A.6.8) | 8 | Screening/awareness/responsibilities Planned; remote-working policy Drafted (Doc 08) |
| A.7 Physical (A.7.1–A.7.14) | 14 | Largely inherited from cloud host (Render); requires carve-out reliance + host attestations (SOC 2/ISO of provider) |
| A.8 Technological (A.8.1–A.8.34) | 34 | The concentration of open items: see §4.2 |

### 4.2 Partial / Open Annex A controls tied to C1–C14

| Annex A control | Bound concern | Status | Why open |
| --- | --- | --- | --- |
| A.8.24 Use of cryptography | C1, C5, C6, C13 | Open | PAN plaintext; live key committed; fail-open secrets; voice transport not TLS-only |
| A.8.11 Data masking | C1, C2, C14 | Open | PAN not tokenized/masked; sensitive values egress to voice AI; no client-side masking |
| A.8.12 Data leakage prevention | C2, C8, C9 | Open | Sensitive field values read into third-party context; unvalidated PII sink; orphan PII |
| A.8.5 Secure authentication | C3, C4, C11 | Open | Demo-OTP bypass; default admin cred; admin tokens in localStorage |
| A.8.3 Information access restriction | C11 | Open | Admin tokens XSS-exfiltratable |
| A.8.9 Configuration management | C6, C7 | Open | Dev-fallback secrets; open CORS |
| A.8.20–A.8.23 Network security | C7, C13 | Open | Open CORS/no per-route rate-limit; cleartext voice transport |
| A.8.8 Vulnerability management | (G7) | Implemented (design) | Dependabot + npm audit + CodeQL in CI; needs operating evidence |
| A.5.19–A.5.23 Supplier relationships | C12 | Open | No DPA/carve-out with Ello, lenders, host |
| A.5.34 Privacy & PII protection | C2, C9, C10 | Open | Voice egress; no retention TTL; DSAR beyond self-delete absent; AuditLog not written |
| A.8.15 Logging | C10 | Partial | AuditLog model exists but is not written to; no PII-access logging |
| A.8.13 Information backup | C12 | Planned | No encrypted-backup / residency defined in repo |
| A.5.32 IP rights | (G11) | Implemented | Proprietary LICENSE added |
| A.8.25–A.8.28 Secure development | (G6, G8, G10) | Implemented (design) | CodeQL SAST, CODEOWNERS, PR template; needs operating evidence |

Interpretation: the Annex A gaps are concentrated in A.8 (Technological) and the supplier / privacy controls of A.5, and they map one-to-one onto the C1–C14 remediation backlog. Closing C1–C14 is therefore the single largest lever on Annex A readiness.

## 5. SOC 2 Readiness (Trust Services Criteria)

### 5.1 TSC categories in scope

| TSC category | In scope? | Rationale |
| --- | --- | --- |
| Security (Common Criteria, CC1–CC9) | Yes (mandatory) | Baseline for any SOC 2 report |
| Availability (A1) | Yes | Consumer-facing lending journey; uptime expectations |
| Confidentiality (C1) | Yes | PAN, income, credentials, admin data |
| Processing Integrity (PI1) | Optional / recommended | EMI/offer computations, lead routing accuracy |
| Privacy (P1–P8) | Yes | Regulated PII (PAN/Aadhaar/financial), DPDP/RBI obligations |

Recommended scope: Security + Availability + Confidentiality + Privacy (with Processing Integrity a strong candidate given financial computations). Final scope to be confirmed with the service auditor.

### 5.2 Common Criteria (CC1–CC9) + category criteria — status

| Criterion | Focus | Status | Evidence / gap |
| --- | --- | --- | --- |
| CC1 Control environment | Governance, integrity, org structure | Partial | Doc 08 (Drafted); CEO/CISO/DPO named; needs management commitment + board oversight records |
| CC2 Communication & information | Policies communicated internally/externally | Partial | SECURITY.md; Doc 08 policy set (Drafted); training not rolled out |
| CC3 Risk assessment | Risk ID, fraud consideration, change risk | Partial | Doc 03 risk register (C1–C14); methodology to be formalized |
| CC4 Monitoring activities | Ongoing/periodic evaluation, deficiency handling | Partial | COMPLIANCE-STATUS.md auto-sync; internal audit programme Planned |
| CC5 Control activities | Policies/procedures over technology | Partial | Doc 07 SDLC; CI controls; needs operation evidence |
| CC6 Logical & physical access | Auth, provisioning, encryption, boundaries | Weak / Open | C1, C3, C4, C6, C7, C11 open — demo-OTP, default admin, fail-open secrets, open CORS, tokens in localStorage, PAN plaintext |
| CC7 System operations | Vuln mgmt, monitoring, incident response | Partial | CodeQL/gitleaks/Dependabot Implemented (design); incident response documented not exercised |
| CC8 Change management | Authorized, tested, approved changes | Partial → Good | Doc 07; pull_request_template.md; CODEOWNERS; deploy-prod.yml; needs branch protection (G12) + operating evidence |
| CC9 Risk mitigation (incl. vendors) | Vendor/business-partner risk | Weak / Open | C12 — no DPA/vendor assessment for Ello, lenders, host; committed key C5 |
| A1 Availability | Capacity, backup, recovery, monitoring | Planned | Host-inherited; BCP/DR (Doc 08 Drafted); no tested recovery evidence |
| C1 Confidentiality | Identify, protect, dispose of confidential data | Weak / Open | C1, C2, C9, C13 — PAN plaintext, voice egress, orphan PII, cleartext transport |
| PI1 Processing Integrity | Complete/accurate/authorized processing | Planned | EMI/offer logic testable (Doc 04); no formal PI controls documented |
| P1–P8 Privacy | Notice, choice/consent, collection, use/retention, access, disclosure, quality, monitoring | Weak / Open | C2, C9, C10, C12, C14 — consent not wired end-to-end; no retention/disposal; DSAR gap; no DPAs; no input masking |

### 5.3 Type I vs Type II

|  | SOC 2 Type I | SOC 2 Type II |
| --- | --- | --- |
| Question answered | Are controls suitably designed at a point in time? | Do controls operate effectively over a period? |
| Evidence period | Single “as-of” date | 3–12 months of continuous evidence |
| SwiftLoan feasibility | Possible after P0/P1 of C1–C14 land and Doc 08 approved | The gating item — cannot start the clock until controls are live |
| Recommended path | Do Type I first to validate design | Then Type II over a 6-month initial window |

Gating item (explicit): the operating-effectiveness evidence period (3–12 months) is the principal constraint on a SOC 2 Type II report. Even with all C1–C14 fixed tomorrow, a Type II report cannot be issued until controls have demonstrably operated across the chosen window with retained evidence (access reviews, change tickets, logs, incident records, vulnerability-scan results).

### 5.4 Sub-service organizations & CUECs

- Sub-service organizations (to be treated via the carve-out method, documented in Doc 08):

  - Render (application/database hosting) — inherits physical, environmental, and infrastructure controls; obtain the host’s SOC 2 / ISO attestation and map to A.7 / A1.

  - Ello / Getello (“Ruby” voice AI) — third-party processor receiving live screen context; carve-out with a required DPA (C12) and CUECs for consent-gating and redaction (C2).

- Complementary User Entity Controls (CUECs) — controls that partner lenders/NBFCs and other user entities must operate for SwiftLoan’s controls to be effective (e.g., their own KYC/approval decisioning, bureau-pull consent handling, secure receipt of leads). To be enumerated in Doc 08.

## 6. Mandatory Documented Information / Evidence Checklist

Records an ISO and/or SOC 2 auditor will request. Status reflects the repo as of this pass.

| Evidence / record | Framework hook | Present? | Location / note |
| --- | --- | --- | --- |
| ISMS scope statement | ISO 4.3 | Partial | Doc 08 (Drafted); Doc 03 §1 |
| Information Security Policy + topic policy set | ISO 5.2 / SOC 2 CC2 | Partial | Doc 08 (Drafted, G2) |
| Risk assessment methodology + risk register | ISO 6.1.2 / CC3 | Present | Doc 03; _AUDIT_BRIEF.md §5 (C1–C14) |
| Statement of Applicability (93 controls) | ISO 6.1.3 | Present | Doc 05 05-Statement-of-Applicability.xlsx |
| Risk Treatment Plan (owners, dates) | ISO 6.1.3 / 8.3 | Planned | Derive from C1–C14 + this §8 roadmap |
| Security objectives & KPIs | ISO 6.2 | Planned | Doc 08 (Drafted) |
| Competence & training records / awareness attestations | ISO 7.2/7.3 / CC1–CC2 | Planned | To be created |
| Internal audit programme + reports | ISO 9.2 / CC4 | Planned | To be created |
| Management review minutes | ISO 9.3 / CC1 | Planned | To be created |
| CAPA / nonconformity log | ISO 10.1 / CC4 | Planned | Seed from C1–C14 |
| Change-management records | ISO 6.3/8.1 / CC8 | Present | Doc 07; pull_request_template.md; deploy-prod.yml |
| Secure-SDLC evidence (SAST/SCA/secret scan) | ISO A.8.8/A.8.25–28 / CC7 | Present | .github/workflows/security-scan.yml; .github/dependabot.yml |
| Access-control & user-provisioning records / access reviews | A.8.2–A.8.5 / CC6 | Planned | Blocked partly by C4/C11 |
| Cryptography & key-management policy + evidence | A.8.24 / CC6 | Partial | Policy Drafted; C1/C5/C6 open |
| Logging & monitoring evidence (audit logs) | A.8.15 / CC7 | Missing | AuditLog model exists but not written (C10) |
| Backup & recovery test records | A.8.13 / A1 | Planned | No encrypted backup/residency in repo (C12) |
| Incident-response plan + CERT-In 6-hr runbook | A.5.24–28 / CC7 | Partial | SECURITY.md; Doc 08 (Drafted); not exercised |
| Vulnerability-disclosure policy | A.5.7/A.6.8 | Present | SECURITY.md |
| Supplier/vendor register + DPAs | A.5.19–23 / CC9 | Missing | No DPA with Ello/lenders/host (C12) |
| RoPA / DPIA / consent records / DSAR procedure | A.5.34 / P-series / DPDP | Partial | Doc 03/09 reference; consent not wired (C2/C9/C10) |
| SOC 2 System Description + CUECs + sub-service carve-out | SOC 2 | Partial | Doc 08 (Drafted, G3) |
| By-design principles (security/privacy/compliance) | A.8.25 / P-series | Partial | Doc 09 (Drafted, G4) |
| IP / licensing | A.5.32 | Present | LICENSE |
| Live control-status feed | ISO 9.1 / CC4 | Present | COMPLIANCE-STATUS.md via scripts/compliance/compliance_sync.py |

Evidence tally: Present/Implemented 9 · Partial 8 · Planned/Missing 7 (of 24 record types). The Present set is skewed toward the CI/repo automation added this pass; the Planned/Missing set is skewed toward operating records (audits, reviews, logs, DPAs) that only accrue over time.

## 7. Repository & CI Hygiene (Gaps G5–G12)

| Item | Gap | Was | Now | Control (ISO / SOC 2) | Status |
| --- | --- | --- | --- | --- | --- |
| G5 Secret scanning | Committed live key (C5) undetected | No secret scanning | gitleaks in .github/workflows/security-scan.yml | A.8.24, A.5.19 / CC6.1, CC7.1 | Implemented |
| G6 SAST | No static analysis | None | CodeQL (javascript-typescript) in security-scan.yml | A.8.25–A.8.28 / CC7.1, CC8.1 | Implemented |
| G7 Dependency / SCA | No dependency scanning | None | .github/dependabot.yml + npm audit matrix in CI | A.8.8 / CC7.1 | Implemented |
| G8 Code review / ownership | No mandatory review | None | CODEOWNERS | A.8.25, A.8.32 / CC8.1 | Implemented (needs branch protection to enforce) |
| G9 Vulnerability disclosure | No reporting channel | None | SECURITY.md (CERT-In 6-hr + DPDP aligned) | A.5.7, A.6.8 / CC2.3, CC7.4 | Implemented |
| G10 PR governance | No review checklist / SoD | None | .github/pull_request_template.md (security/compliance checklist + SoD reminder) | A.5.4, A.8.32 / CC8.1 | Implemented |
| G11 IP / licensing | Ownership unclear | None | Proprietary LICENSE | A.5.32 / — | Implemented |
| G12 Branch protection & secret-scanning enablement | Rules not enforced | None | Documented, not yet toggled | A.8.2, A.8.4, A.8.32 / CC6.1, CC8.1 | Open — repo-settings action for the team |

G12 — remaining configuration action (team, repo admin): - Enable branch protection on main: require pull request before merge, require Code Owner review (activates CODEOWNERS), require status checks to pass (CodeQL, gitleaks, npm audit), dismiss stale approvals, disallow force-push. - Enable GitHub secret scanning and push protection at the repository/organization level (the gitleaks CI job is a complement, not a substitute, for platform push protection). - These are GitHub settings, not code — they cannot be committed to the repo and must be applied by a repository/organization administrator. Retain screenshots of the enabled settings as audit evidence for CC8.1 / A.8.32.

Also present this pass: .github/workflows/compliance-sync.yml + scripts/compliance/compliance_sync.py generate COMPLIANCE-STATUS.md / compliance-status.csv, giving continuous control-status monitoring (ISO 9.1 / SOC 2 CC4.1).

## 8. Consolidated Remediation Roadmap to Certification

Phased plan from current state to certification. Timelines are indicative and assume dedicated resourcing. “Self-declare” = SwiftLoan can complete internally; “External” = requires the accredited/licensed third party.

### Phase 0 — Foundation (Weeks 0–3) · Self-declare

- Approve Doc 08 (ISMS manual/policies) and Doc 09 (by-design principles) — move from Drafted to Approved with top-management sign-off (ISO 5.1/5.2). Owner: CISO + CEO.

- Convene ISMS Steering Committee; issue Information Security Policy; publish RACI; formally appoint DPO / Grievance Officer. Owner: CEO/CISO.

- Approve SoA (Doc 05), risk methodology, and a formal Risk Treatment Plan derived from C1–C14 with owners and target dates. Owner: CISO + DPO.

- Complete G12 repo-settings action (branch protection + secret-scanning/push protection). Owner: Platform/DevOps lead.

### Phase 1 — Remediate C1–C14 (Weeks 1–12) · Self-declare

Sequenced by the Audit Brief priorities (P0 → P3): - P0 (Weeks 1–3): rotate & purge committed Ello key (C5); disable DEMO_LOGIN/OTP bypass in prod (C3); remove default admin creds + add MFA (C4); redact sensitive values from voice page_context (C2); fail-closed secrets (C6). Owner: Backend + Security. - P1 (Weeks 2–8): tokenize/encrypt PAN + de-duplicate (C1); DB encryption-at-rest + encrypted backups in India region (C12); strict CORS allow-list + rate-limit/WAF (C7); wire consent end-to-end (C2/C9/C10); admin tokens → httpOnly cookies + RBAC (C11); client secure input + PAN masking (C14); voice wss/https only + DPA (C13/C12). Owner: Backend + Mobile + DevOps + Legal. - P2 (Weeks 6–12): retention TTL + purge jobs (C9); DSAR APIs incl. orphan PII (C10); write AuditLog on PII access (C10); scrub PII from tracking (C8); RoPA/DPIA; CERT-In breach runbook; DPAs (Ello, lenders, host) (C12). Owner: DPO + Backend. - P3 (parallel/after): independent VAPT; legal sign-off + marketing-claims matrix (Doc 06). Owner: CISO + Legal + external testers.

### Phase 2 — Operate & collect evidence (Weeks 8–34+) · Self-declare

- Run controls in production: first internal audit (ISO 9.2), first management review (ISO 9.3), stand up CAPA log (ISO 10.1), execute access reviews, roll out awareness training with attestations, retain change/incident/scan records. Owner: CISO + all owners.

- Begin the SOC 2 evidence window (recommend 6 months). This phase’s duration is dictated by the chosen evidence period and is the primary calendar constraint.

### Phase 3 — Stage 1 audit (ISO) / Readiness assessment (SOC 2) (Weeks ~12–20) · External

- ISO Stage 1: certification body reviews ISMS documentation, scope, SoA, and readiness.

- SOC 2 readiness assessment / Type I: service auditor validates control design as-of a date.

- Remediate any findings before proceeding. Owner: External CB / CPA firm + CISO.

### Phase 4 — Stage 2 audit (ISO) / Type II report (SOC 2) (Weeks ~20–60) · External

- ISO Stage 2: certification body audits operating effectiveness; on success → ISO/IEC 27001:2022 certificate (3-year cycle with surveillance audits).

- SOC 2 Type II: licensed CPA firm examines operating effectiveness across the evidence window → Type II report. Owner: External CB / CPA firm.

### 8.1 Indicative timeline summary

| Milestone | Earliest (indicative) | Party |
| --- | --- | --- |
| Docs 08/09 approved; SoA + RTP approved; G12 done | Month 1 | Self-declare |
| P0 + P1 of C1–C14 closed | Month 2–3 | Self-declare |
| ISO Stage 1 | Month 3–4 | External CB |
| SOC 2 Type I | Month 4–6 | Licensed CPA |
| ISO Stage 2 → certificate | Month 5–7 | External CB |
| SOC 2 Type II report (6-mo window) | Month 10–15 | Licensed CPA |

### 8.2 Self-declare vs external — explicit split

- SwiftLoan can self-declare / self-assess: all documentation, SoA, RTP, policy approval, remediation of C1–C14, internal audit, management review, CAPA, evidence collection, and this readiness document.

- Only an external party can grant: the ISO/IEC 27001 certificate (accredited certification body) and the SOC 2 report (licensed CPA firm). Independent VAPT (P3) should also be external.

## 9. Pre-Audit Checklist

Run this before inviting the certification body / service auditor.

Governance & documentation - [ ] Doc 08 (ISMS manual + policy set) Approved and version-controlled (not Drafted). - [ ] Doc 09 (by-design principles) Approved. - [ ] ISMS scope statement approved (Clause 4.3). - [ ] Information Security Policy signed by top management (Clause 5.2). - [ ] Roles/RACI published; DPO & Grievance Officer formally appointed. - [ ] SoA (Doc 05) approved; every Annex A control marked applicable/justified with status. - [ ] Risk methodology + Risk Treatment Plan approved with owners/dates. - [ ] Security objectives & KPIs defined and baselined (Clause 6.2).

Remediation (the gating backlog) - [ ] All P0 concerns closed (C3, C4, C5, C6, C2-redaction) — verified, not just planned. - [ ] P1 concerns closed or in monitored treatment (C1, C7, C9, C10, C11, C12, C13, C14). - [ ] COMPLIANCE-STATUS.md shows target controls Implemented (currently 0/9). - [ ] Independent VAPT completed and high/critical findings remediated (P3).

Operating evidence - [ ] First internal audit completed; findings logged in CAPA (Clause 9.2/10.1). - [ ] First management review held; minutes retained (Clause 9.3). - [ ] Awareness training delivered; attestations retained (Clause 7.3). - [ ] Access reviews performed and evidenced (A.8.2 / CC6). - [ ] Change, incident, backup-test, and vulnerability-scan records retained for the evidence period. - [ ] AuditLog writing PII-access events (closes C10 logging gap; A.8.15 / CC7).

Repo & CI hygiene - [ ] G5–G11 workflows green on main (CodeQL, gitleaks, npm audit, CODEOWNERS enforced). - [ ] G12 done: branch protection + GitHub secret scanning + push protection enabled; settings screenshots retained as evidence.

SOC 2-specific - [ ] System Description finalized (Doc 08). - [ ] Sub-service orgs (Render, Ello) documented via carve-out; host attestations obtained. - [ ] CUECs for partner lenders enumerated and communicated. - [ ] DPAs executed with Ello, lenders, and host (closes C12). - [ ] Evidence window length agreed with the CPA firm; clock started.

## 10. Statement on Certification Authority

This document is an internal readiness and gap assessment only. It is not a certificate, attestation, or assurance report, and it does not confer ISO/IEC 27001 certification or a SOC 2 report.

- ISO/IEC 27001 certification can be granted only by an accredited third-party certification body following a successful Stage 1 (documentation) and Stage 2 (operating-effectiveness) audit. No internal document or self-declaration substitutes for it.

- A SOC 2 report (Type I or Type II) can be issued only by an independent, licensed CPA firm performing an examination under AICPA attestation standards. Type II additionally requires an elapsed operating-effectiveness evidence period (3–12 months).

- Until those external engagements are completed, SwiftLoan must not represent itself as “ISO 27001 certified” or “SOC 2 compliant.” Permissible interim statements (e.g., “ISO 27001 readiness in progress”) must be validated against the marketing-claims matrix (Doc 06) and legal sign-off (P3).

As of this assessment, the open product/security concerns C1–C14 and the absence of an elapsed operating-effectiveness evidence period mean SwiftLoan is on a credible certification path but is not yet certifiable.

End of document. Source of truth: docs/compliance/_AUDIT_BRIEF.md. Related: Docs 01–09 and repo artifacts (SECURITY.md, CODEOWNERS, LICENSE, .github/, scripts/compliance/).